AURION  ·  CLINIC MODE MVP

6. Journey Map and Milestone Ladder

CPO working section · founder and product operating document · used to validate progress without prescribing engineering implementation

Operating principle Aurion progress is measured by stable, repeatable clinician journeys — not by isolated features. Each milestone must represent a walkable end-to-end workflow that a physician can actually test.

6.1  Guiding Principle

Aurion will be managed through a journey-first validation rhythm. The purpose is to avoid broad parallel development that produces many partially working features but too few complete workflows.

A milestone is not a technical subsystem. A milestone is a clinician journey that can be completed end to end, repeated, and evaluated with confidence.

For the Clinic Mode MVP, the team will validate progress by progressively enriching a single core encounter flow: first from audio, then from audio plus physical exam capture, then from audio plus on-screen review, and finally through the full multimodal workflow.

Milestones = stable end-to-end user journeys.

Evaluation tracks = modality and quality experiments used for learning and benchmarking.

Implementation choices remain the engineering team’s domain.

6.2  Golden Test Visits

To preserve comparability across the first milestones, Aurion will use one stable test visit archetype per physician during early validation.

The visit archetype must remain constant through the early journeys so the team can isolate what changed: workflow quality, note quality, multimodal lift, and physician edit burden.

| Physician | Specialty lane | Golden test visit guidance |
| --- | --- | --- |
| Dr. Marie | Orthopedic clinic | Select one representative orthopedic outpatient visit and reuse it across Journeys 1-4. |
| Dr. Perry | Plastic surgery clinic | Select one representative plastic surgery clinic visit and reuse it across Journeys 1-4. |

Early-stage goal: comparable learning, not breadth.

6.3  Journey Map

| Step | Clinician action | What Aurion adds | Validation focus |
| --- | --- | --- | --- |
| 1 | Open app and start session | Capture shell is ready | Can the workflow start cleanly? |
| 2 | Run the visit normally | Audio remains the documentation spine | Does capture fit clinic rhythm? |
| 3 | Stop session | Draft / enrichment pipeline begins | Can the output flow start reliably? |
| 4 | Review note | User judges utility and trust | Is the note meaningfully usable? |

6.4  Milestone Ladder

Journey 1 — Audio-Only Encounter to Draft Note

| Purpose | Validate the narrowest credible Aurion workflow. |
| --- | --- |
| User journey | The clinician opens Aurion, starts a session, records the visit, stops recording, and receives a usable audio-based draft note for review. |
| What this proves | The app/session flow is usable, capture does not break clinical rhythm, transcription is good enough to support note generation, and the doctor can review a first-pass note. |
| In scope | One app surface, one chosen capture setup, one stable visit type per physician, audio capture, transcript generation, audio-based structured draft, and a basic review flow. |
| Out of scope | Physical exam visual enrichment, screen-based enrichment, full multimodal synthesis, and broad fallback scenarios. |

Journey 2 — Audio + Physical Exam Enrichment

| Purpose | Validate that Aurion improves the note by capturing what happens physically in the room. |
| --- | --- |
| User journey | The clinician completes the same visit flow as Journey 1, but the final note is now enriched by visual capture of the physical exam. |
| Examples of enrichment | Gait on entry, visible guarding, ROM demonstration, wound or tissue appearance, and other directly observable exam events. |
| What this proves | Physical exam capture adds meaningful documentation value, improves completeness beyond audio alone, and still feels usable to the physician. |
| Out of scope | Screen-based labs or imaging enrichment and full combined multimodal synthesis. |

Journey 3 — Audio + Screen Review Enrichment

| Purpose | Validate that Aurion improves the note by incorporating on-screen clinical information reviewed during the encounter. |
| --- | --- |
| User journey | The clinician completes the same visit flow, and the note is enriched by relevant information viewed on screen during the encounter. |
| Examples of enrichment | Imaging metadata, lab values, and structured on-screen clinical context relevant to the note. |
| What this proves | Aurion can represent both what was said and what was reviewed on screen without disrupting workflow. |
| Out of scope | Full physical exam plus screen fusion in the same milestone. |

Journey 4 — Full Multimodal Encounter

| Purpose | Validate the full Clinic Mode promise of Aurion. |
| --- | --- |
| User journey | The clinician completes the visit and receives a note that combines audio transcript, physical exam observations, and on-screen imaging or lab review. |
| What this proves | The full documentation model provides meaningful lift over audio-only tools and is coherent enough for real pilot use. |
| Out of scope | Post-op or procedural mode, multilingual support, EMR integration, and administrative analytics. |

Journey 5 — Review, Approve, Export

| Purpose | Validate that the doctor can safely finalize documentation in a real workflow. |
| --- | --- |
| User journey | The clinician reviews the generated note, edits where needed, approves it, and exports it. |
| What this proves | Doctors trust the note enough to act on it, and the edit burden is manageable within clinic rhythm. |

Journey 6 — Reliability and Recovery

| Purpose | Validate that Aurion remains usable under real-world interruptions. |
| --- | --- |
| User journey | The clinician can still complete the workflow when the session is interrupted, paused, partially fails, or a device path degrades. |
| What this proves | Aurion can survive clinic reality and is becoming pilot-ready, not just demo-ready. |

6.5  Evaluation Tracks (Not Milestones)

The following tracks generate learning and benchmark evidence, but they are not roadmap milestones and should not become separate build lanes.

Eval A — Audio-only quality: How good is the transcript and note generated from audio alone?

Eval B — Visual-only descriptive output: How good is the physical exam visual layer when assessed independently?

Eval C — Screen-only extraction quality: How well does Aurion extract and structure imaging, labs, or on-screen information independently?

Eval D — Combined multimodal lift: How much does note quality improve when physical exam and screen enrichment are added to the audio spine?

Eval E — Heidi benchmark: How does Aurion compare against Heidi on completeness, trustworthiness, physician edit burden, and physician preference?

6.6  Validation Rule

No new journey should be treated as complete until the previous journey is walkable, repeatable, and testable by the selected pilot physicians.

This section is intended to guide validation and sequencing. It does not prescribe internal architecture, implementation order, or engineering design.