## Slide 1
AURION CLINICAL AI
The Gold Standard in Clinical AI
Aurion Coding Workflow
Autonomous Development Loop · Specification v1.0
Confidential · May 2026

## Slide 2
What we'll cover
▸ Why this workflow exists
▸ Architecture — driver, monitor, digest
▸ Authority boundaries — six rules
▸ Parallel lanes via worktrees
▸ Memory & state files
▸ Skills & subagents
▸ Acceptance gate + working-app rule
▸ PR template + security checklist
▸ Hooks & permission model
▸ MCP servers
▸ Task lifecycle (one tick)
▸ Setup roadmap & trust gates
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
2 / 18

## Slide 3
The problem
Why the loop, why now
Where we are
▸ Backend: 200 tests passing, every MVP endpoint shipped.
▸ iOS: iPhone + iPad builds green, on-device masking + export done.
▸ 6 remaining tasks: 4 backend (P0-04..P0-07, B-08), 2 iOS.
▸ Demo: 2026-07-15 at CREOQ/CLLC — 44 working days left.
What's missing
▸ Manual loop: one engineer drives every task by hand.
▸ Single point of failure: stuck on one task = lost day.
▸ No 24/7 progress unless someone is at the keyboard.
▸ Safety review every PR — slow, easy to skip a step.
The bet: An autonomous loop that ships safely turns 9 weeks of remaining work into ~5.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
3 / 18

## Slide 4
Architecture
One driver, one monitor, one digest
DRIVER LOOP
picks task → plans with AC → implements → verifies →
/simplify → opens PR → polls CI → auto-merges on green
↑ alerts feed back ↓ implementation work
MONITOR CRON
every 30 min, 06:00–22:00
• CI status of open PRs
• Sentry new issues
• AWS dev CloudWatch alarms
• Appends to .claude/state/alerts.md
DAILY DIGEST CRON
18:00 weekdays
• Walks git log + audit log
• Writes digests/YYYY-MM-DD.md
• Posts 200-word summary to Linear
Driver = WRITES. Monitor = READS + ALERTS. Wedged driver doesn't blind your monitoring.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
4 / 18

## Slide 5
Authority boundaries
Encoded mechanically, not advisory
Boundary
Decision
Enforcement
PR merging
Open + auto-merge on green CI
Only after all CI green AND all security boxes ticked
AWS / infra
Read-only; Terraform apply dev only
MCP scoped to aurion-dev; prod profile unset
Cadence
Continuous /loop, dynamic pacing
ScheduleWakeup: 20 min idle / 5 min on CI
Notifications
PR body + Linear + daily digest
Loop does NOT post to Slack — no phone pings
Parallelism
Single-lane first, then two
Earn trust on 2–3 PRs before splitting
Permissions
Allow + deny + destructive-guard hook
default mode; NOT bypassPermissions
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
5 / 18

## Slide 6
Parallel lanes via worktrees
Two non-overlapping lanes; ~5 weeks instead of ~10
Main checkout
~/Documents/GitHub/Aurion/
• Always at origin/main
• Holds .claude/state/
• Read-only for loops
Backend lane
~/aurion-lanes/backend/
• Branch: lane-backend/{id}
• Touches: backend/**, infra/**
• Owns docker stack
iOS lane
~/aurion-lanes/ios/
• Branch: lane-ios/{id}
• Touches: ios/**
• Consumes running stack
Coordination
▸ Lane tag in backlog.md (lane: backend / lane: ios) — /next-task filters.
▸ Shared state: .claude/state/in-flight.json + backlog.md with flock serialization.
▸ Vertical slices (backend + iOS together) stay in ONE lane — never split.
▸ Disk hygiene: Sunday prune; don't run docker stack in both lanes.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
6 / 18

## Slide 7
Memory & state
Everything durable lives in files
File
Purpose
.claude/state/backlog.md
Canonical task list; lane-tagged; loop reads top-to-bottom
.claude/state/in-flight.json
Per-lane current task — id, branch, PR, started_at
.claude/state/alerts.md
Append-only; monitor writes, driver handles before new tasks
.claude/state/digest-cursor.txt
Last-processed audit timestamp (digest dedup)
memory/autonomous_authority.md
Authority rules; loaded by every loop tick
digests/YYYY-MM-DD.md
One per weekday at 18:00; async catch-up
Kill the loop, restart it, state is preserved. Two lanes coordinate purely through these files.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
7 / 18

## Slide 8
Skills
The eleven invocable commands the loop chains
Skill
Responsibility
/next-task
Lane-filtered pick of top Active item; move to In flight
/plan-task
Plan subagent → produces AC + security implications
/implement
Delegate to @backend-builder or @ios-builder
/verify-acceptance
MANDATORY gate — 5 sub-checks before PR
/simplify
3-agent parallel review (reuse, quality, efficiency)
/open-pr
Structured PR body, pre-tick provable security boxes
/await-ci
Poll gh pr checks; ScheduleWakeup pacing
/diagnose-ci
Fix red CI; max 3 attempts before flag
/auto-merge
Squash + delete branch; only on green + ticked
/daily-digest
Walk audit + git; write digest; post to Linear
/monitor-tick
PR / Sentry / CloudWatch read; append to alerts.md
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
8 / 18

## Slide 9
Acceptance criteria + verification gate
Every PR contains a working version of the app
Plan must include
## Acceptance criteria
- [ ] AC-1: {behavior},
verified by {pytest / curl}
- [ ] AC-2: ...
## Test plan (executable)
1. cd backend && pytest -v
2. curl localhost:8080/...
3. xcodebuild ... build
## Security implications
{PHI? Audit? Secrets? AI prompts?}
Verification gate — all five must pass
1
Backend builds + pytest green
2
iOS builds — iPhone 17 AND iPad Pro 11"
3
docker compose up + /health = 200
4
Every AC verified by its command
5
/simplify produces no P1 findings
Fail any → loop back to /implement with failure context. Max 3 attempts before skip.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
9 / 18

## Slide 10
PR template
Summary · What · Why · Test plan · Security checklist
## Summary
{1-2 sentences}
## What changed
- Backend: ...
- iOS: ...
- Schema/Infra: ...
- Tests: ...
## Why
{Backlog ID + CLAUDE.md section}
## Test plan
- [ ] pytest -q → N passed
- [ ] iPhone 17 build → SUCCEEDED
- [ ] iPad Pro 11" → SUCCEEDED
- [ ] /health → 200
- [ ] {Each AC + result}
Security checklist (10 items, auto-ticked when provable)
▸ Descriptive mode (no diagnose/interpret)
▸ No PHI in logs/errors/responses
▸ AI calls via provider registry only
▸ Masking proof on every frame upload
▸ Audit log append-only
▸ Secrets via Secrets Manager
▸ Consent gate intact
▸ Voice embedding stays in iOS Keychain
▸ Stage 1 < 30s / Stage 2 < 5min SLA
▸ Fail-closed masking — no raw-byte fallback
Unticked box = auto-merge BLOCKED until human ticks. Belt and suspenders on CI.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
10 / 18

## Slide 11
Permission model
Four layers, deepest first
L1 · Mode
default — NEVER bypassPermissions
Unknown commands prompt → lane pauses, not blocked globally
L2 · Allow-list
Pre-approved patterns
pytest, xcodebuild, docker, gh, git lane-* push, terraform plan/dev
L3 · Deny-list
Hard blocks override Allow
rm -rf, force-push, terraform apply prod, aws delete-*, prod profile
L4 · guard-destructive.sh
PreToolUse hook
Catches multi-command bash, pipe-to-bash, prod account IDs, audit deletes
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
11 / 18

## Slide 12
Hooks & MCP servers
Safety in the editor, integrations to GitHub / Linear / AWS / Sentry / Postgres
Hooks (.claude/settings.json)
▸ phi-scan.sh — blocks Write/Edit if PHI in logs/errors
▸ auto-lint.sh — ruff for Python, swift-format for Swift
▸ unit-tests-on-write.sh — runs matching test file
▸ guard-destructive.sh — blocks rm/force-push/prod/audit-delete
MCP servers (.claude/mcp.json)
▸ postgres-dev — verify migrations took effect
▸ github — PR / CI status / merge
▸ linear — sub-issues + daily digest + alerts
▸ aws-dev — CloudWatch + Terraform dev only
▸ sentry — issue triage during /diagnose-ci
Only aws-dev profile is exposed. Prod credentials never get an MCP.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
12 / 18

## Slide 13
Task lifecycle — one tick
Plan → implement → verify → ship
1
Read alerts.md
Handle new alerts before any task work
2
/next-task
Lane-filtered, dep-checked pick
3
/plan-task
AC + security + executable test plan
4
Branch + plan commit
lane-X/{task-id}; docs: plan for X
5
Linear sub-issue
Post plan for transparency
6
/implement
@backend-builder or @ios-builder
7
@test-writer
Tests for each AC
8
@compliance-checker
PHI + descriptive-mode scan
9
/verify-acceptance
GATE: 5 sub-checks must pass
10
/open-pr
Structured body, pre-tick boxes
11
/await-ci
Poll until green or red
12
/auto-merge
Squash + delete branch; → Done
13
/next-task again
Back to step 1
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
13 / 18

## Slide 14
Failure modes
What the loop does when things go wrong
Failure
Response
Plan missing AC
Re-invoke Plan subagent. 2 retries → alert.
AC verification fails
Back to /implement. 3 retries → skip + alert.
iPhone green, iPad red
AC fail (universal-app rule). Back to implement.
/health 200 but stack flaky
AC fail. Back to implement.
/simplify P1 finding
Auto-fix if clean; else back to implement.
Security box unprovable
PR opens; auto-merge BLOCKED until human ticks.
CI red after 3 attempts
Append to alerts.md, move to Blocked, pick next.
3 consecutive blocks
Loop pauses globally, posts alert, waits for human.
Unknown Bash command
Lane pauses, other lane runs; human approves or denies.
Both lanes write backlog.md
flock serializes; second waits.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
14 / 18

## Slide 15
Setup roadmap
Bottom-up, ~1 day of work
1
Backlog + authority memory
15m
2
Permission allow/deny
30m
3
/next-task + /open-pr
1h
4
GitHub + Linear MCP
30m
5
/plan-task + /verify-acceptance
2h
6
Hooks (phi-scan, guard-destructive)
1h
7
Manual loop test on one task
—
8
/await-ci + /auto-merge
1h
9
FIRST AUTONOMOUS RUN (P0-04)
—
10
Worktrees + lane tags
30m
11
Monitor cron + alerts.md
30m
12
Daily digest
30m
13
Two-lane operation
—
Steps 9 and 13 are TRUST GATES. Don't skip.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
15 / 18

## Slide 16
Pilot-specific guardrails
Non-negotiables for the CREOQ/CLLC pilot
▸ Touching app/api/v1/screen.py, frames.py, MaskingPipeline.swift, or audit-log writers → automatic HUMAN-MERGE requirement.
▸ Stage 1 < 30 s and Stage 2 < 5 min SLAs checked against pilot_metrics whenever the hot path is touched.
▸ Descriptive-mode enforcement is non-negotiable — @compliance-checker blocks PR creation on interpretive/diagnostic language.
▸ Fail-closed masking (P0-01) — any new upload path MUST reject on masking failure; raw-byte fallback is forbidden.
▸ Audit log append-only — no UPDATE / DELETE allowed against audit rows ever.
▸ Voice embedding stays in iOS Keychain — never crosses the wire.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
16 / 18

## Slide 17
What this workflow does NOT do
Honest limitations to keep expectations calibrated
▸ Does NOT own product decisions — backlog ordering is human-authored.
▸ Does NOT touch prod infra. Ever. By design.
▸ Does NOT handle clinical validation — that's a separate program.
▸ Does NOT replace code review for novel architecture — you still read the diff.
▸ Does NOT catch every bug — only what tests + simplify + AC catch.
▸ Does NOT survive a wedged Claude Code process — restart; state is preserved.
▸ Does NOT parallelize vertical slices that span both lanes.
▸ Does NOT auto-approve unknown commands — allow-list grows by observed need.
AURION CLINICAL AI · Autonomous Coding Workflow · Confidential
17 / 18

## Slide 18
First autonomous run
P0-04 · Alembic migrations
Backend-only · Clear AC · Well-scoped · 8 dev-days
The trust gate before we flip to two lanes.
AURION CLINICAL AI · aurionclinical.ai