AURION CLINICAL AI

The Gold Standard in Clinical AI

STATUS LEGEND   ·   GREEN = implemented in current codebase (May 2026)   ·   YELLOW = not yet implemented, partial, or intentionally deferred for MVP.

MVP — What We Are Building

Clinic Mode Pilot — CREOQ / CLLC

March 2026  ·  Confidential

| Field | Detail |
| --- | --- |
| Prepared by | Faical Sawadogo — Co-Founder & CTO |
| Pilot site | CREOQ / CLLC — Dr. Perry Gdalevitch & Dr. Marie Gdalevitch |
| Pilot scale | 3–5 clinicians — Clinic Mode only |
| Target specialties | Orthopedic surgery, plastic surgery, musculoskeletal, sports medicine, emergency medicine |
| Status | Technical PRD v1.0 complete — ready for Phase 0 build |

# 1. What Aurion MVP Does — One Paragraph

A physician puts on smart glasses, presses record, and delivers care as normal. Aurion captures everything — what is said, what is seen, and what appears on screen — and generates a structured, citation-anchored SOAP clinical note. The physician reviews the draft between patients, resolves any conflicts between what was said and what was observed, approves the note, and exports it to their EMR. Raw recordings are deleted immediately. Nothing diagnostic is ever generated — only what was directly observed and heard.

# 2. The Single Most Important Constraint

Aurion MVP operates exclusively in Descriptive Mode. This is a product, legal, and regulatory decision — not a technical limitation.

| ✅ Descriptive — MVP | ❌ Interpretative — Post-MVP Only |
| --- | --- |
| "Patient demonstrated restricted internal rotation at approximately 20 degrees on the right side." | "Restricted internal rotation at 20 degrees is consistent with rotator cuff pathology. Consider imaging." |
| Reports what was observed. Every claim traceable to a source. | Draws clinical conclusions. Cross-references external guidelines. Out of MVP scope — regulatory review required. |

Every AI model call in the system enforces this boundary via a strict system prompt. If an output crosses this line — it is wrong, regardless of how technically correct it seems.

# 3. What We Are Building

## 3.1 The Three Capture Streams

The physician presses record once. Three simultaneous streams activate:

| Stream | Role | What It Produces | AI Used |
| --- | --- | --- | --- |
| Audio | Primary spine | Timestamped transcript → SOAP note structure and all claims | Whisper v3 (transcription) + active note provider |
| Video | Enrichment layer | Descriptive captions for visually-rich moments — physical exam, imaging review, wound assessment | Active vision provider (GPT-4o Vision / Claude / Gemini) |
| Screen | Structured data | Lab values, imaging metadata extracted from EMR/lab screens and injected directly into note | AWS Textract (OCR) — bypasses vision model |

## 3.2 Two-Stage Processing

The physician is never blocked between patients. Processing happens in two stages:

| Stage | What Happens | What Physician Sees | Target |
| --- | --- | --- | --- |
| Stage 1Audio Draft | Triggered immediately on Record Stop. Whisper transcribes audio. Note provider generates structured first-draft from transcript. Visual sections marked as pending. | First-draft note arrives on their phone within 30 seconds. Can review, approve, or skip and move to next patient. | < 30 seconds |
| Stage 2Full Note | Runs async while physician sees next patient. Trigger classifier identifies visual moments. Frames extracted, captioned, conflict-checked. Screen OCR injected. Full note assembled. | Notification when full note is ready. Reviews at their convenience — between patients or end of clinic. | < 5 minutes |

## 3.3 Conflict Detection — ENRICHES / REPEATS / CONFLICTS

Every video frame caption is classified against its corresponding audio statement before injection into the note:

| Classification | Meaning | System Behaviour | Physician Action |
| --- | --- | --- | --- |
| ENRICHES | Visual adds detail absent from audio — e.g. frame shows goniometer reading 70° while audio says 'restricted motion' | Visual description injected alongside audio claim with citation marker | None |
| REPEATS | Visual and audio describe the same finding with no added detail | Visual description silently discarded. Audio stands alone. Note stays clean. | None |
| CONFLICTS | Visual contradicts audio — e.g. audio says 'no visible swelling' but frame shows edema | Both findings surfaced side by side. Section flagged amber. Note cannot be approved until resolved. | Mandatory — resolve before approval |

Low confidence frames (blurry, wrong angle, no clinical content) are discarded before conflict detection runs. Never injected.

# 4. MVP Features

## 4.1 In Scope — Everything Being Built

|  | Feature | What It Means |
| --- | --- | --- |
| ✓ | Physician voice enrollment | First-launch onboarding. Physician records 4 clinical sentences. On-device embedding created. Raw audio deleted immediately. Embedding stays on device — never uploaded. Used to separate physician speech from patient speech in transcript. |
| ✓ | Continuous A/V + screen capture | Single tap starts all three streams. No mid-session interaction. Smart glasses, body cam, or iPhone/iPad as capture device. Pause and resume supported. |
| ✓ | On-device PHI masking | MediaPipe face detection on every video frame before upload. Apple Vision OCR redaction on screen frames. Masking status logged to audit trail before any data leaves the device. 100% pass rate required. |
| ✓ | Audio transcription | Whisper v3 transcribes full session with timestamps. Trigger classifier identifies visually-rich segments. No speaker diarization — single interaction model. If voice enrolled, segments tagged physician vs. other. |
| ✓ | Trigger classifier | Keyword/phrase detector identifies moments where something visual is happening — live imaging review, physical exam, wound assessment, gait observation. Suppression list prevents false triggers from retrospective narration. |
| ✓ | Stage 1 — Audio-first draft | Available < 30 seconds after Record Stop. Structured by specialty template. Visual sections marked pending. Physician can approve, edit, or skip. 60-second skip window configurable. |
| ✓ | Stage 2 — Visual enrichment (async) | Runs in background. Frames extracted at trigger timestamps. Vision provider captions each frame. ENRICHES/REPEATS/CONFLICTS classification. Screen OCR injected. Full note delivered via push notification. |
| ✓ | SOAP note generation | Five specialty templates: orthopedic surgery, plastic surgery, musculoskeletal, emergency medicine, general. Every claim has a source anchor — transcript segment, visual frame, or screen capture. Completeness score per session. |
| ✓ | Note versioning | Every edit creates an immutable version record. Stage 1 draft = v1. Approved note = vFinal. Full history retained in audit trail. No version ever deleted. |
| ✓ | Session pause and resume | Physician interrupted mid-encounter can pause without losing the session. All streams suspend and restart cleanly. Pause and resume events logged. |
| ✓ | Conflict resolution UI | CONFLICTS flagged amber in review UI. Both audio and visual shown side by side. Physician resolves before approval — mandatory, cannot be bypassed. |
| ✓ | Clinician review and approval | Section-by-section review. Incomplete sections highlighted. Tap-to-source citation viewer. Two-tap approval confirmation. No note auto-submitted. |
| ✓ | Patient consent capture | Hard block — record button disabled until consent confirmed. Consent timestamped and immutable in audit log. Paper-based for MVP. |
| ✓ | Export (DOCX / plain text) | On-device DOCX generation — no server round-trip. Plain text fallback. Export triggers cleanup pipeline. |
| ✓ | Raw data purge | Raw audio deleted < 1 hour after transcription. Temp frames purged 24h after export. Eval frames migrated to secure internal bucket. Purge confirmed in audit log. |
| ✓ | AI provider switching (runtime) | Provider abstraction layer — Whisper / AssemblyAI for transcription, GPT-4o / Claude / Gemini for note generation and vision. Switch via AWS AppConfig in < 30 seconds, no redeploy. Per-session override for model evaluation. |
| ✓ | Immutable audit trail | Every session lifecycle event logged: consent, masking status, stage transitions, AI model calls (provider + model, no PHI), config changes, purge confirmations. 7-year retention. |
| ✓ | Passive pilot metrics collection | 8 behaviour metrics logged every session: completeness, citation traceability, edit rate, conflict rate, low-confidence frame rate, Stage 1 latency, Stage 2 latency, session completeness. Used post-pilot for fine-tuning decisions. |
| ✓ | Universal iPhone + iPad app | Single SwiftUI codebase. Full feature parity. iPhone and iPad supported. A15 Bionic minimum. iPad uses a two-column split view for note review. |
| ✓ | Web portal — admin and compliance | Next.js portal for compliance officers, clinical admins, eval team, CTO. 7 features: user management, audit log viewer, PHI masking report, provider config viewer, pilot metrics dashboard, session completeness, eval team interface. |

## 4.2 Out of Scope — Not Being Built for MVP

|  | Feature | Why / When |
| --- | --- | --- |
| ✗ | Post-Op / Procedural Mode | Different capture model — milestone-triggered, OR environment, sterile zone constraints. Planned v1 post-pilot. |
| ✗ | Face enrollment | Lower clinical value in Clinic Mode. Higher compliance complexity for facial biometrics. Re-evaluate for Post-Op Mode. |
| ✗ | EMR/EHR direct integration (FHIR) | Significant per-site engineering. Note exports as DOCX for copy-paste. Planned v1 — triggered by first hospital contract. |
| ✗ | French language support | Whisper supports French but French specialty templates and clinical vocabulary require physician validation. Planned v2. |
| ✗ | Android app | iOS required for AVFoundation, Core ML, BLE wearable pairing. Android is a separate engineering scope. Planned v1. |
| ✗ | Digital in-app patient consent | Paper consent sufficient for 3–5 clinician pilot. Digital consent needs legal review. Planned v2. |
| ✗ | Real-time diagnostic AI inference | Out of scope permanently for MVP. Any feature that draws clinical conclusions is the interpretative layer — requires regulatory review. |
| ✗ | LLM fine-tuning | Requires proprietary labelled dataset that doesn't exist yet. Pilot generates the data. Decision made post-pilot by ML engineer. |
| ✗ | Admin analytics dashboard | No meaningful data exists until pilot generates sessions. Build dashboards after data exists. |
| ✗ | Speaker diarization | Single interaction model — note built from physician perspective regardless of who else is in the room. |
| ✗ | Multi-physician voice profiles per device | One physician per device for MVP. Multi-profile is a v1 feature. |

# 5. Technology Stack

| Layer | Technology | Key Decision |
| --- | --- | --- |
| iOS / iPadOS App | Swift 5.9+ / SwiftUI — universal app | Single codebase. iOS/iPadOS 16 minimum. A15 Bionic required for on-device ML. |
| On-device masking | MediaPipe (face) + Apple Vision (screen OCR) | Runs on-device — no cloud call. Sub-10ms latency. Never sends unmasked data. |
| Voice enrollment | SpeechBrain Core ML or Apple SFSpeakerRecognition | 256-dimension embedding. Stored in iOS Keychain only. Never uploaded. |
| Backend API | Python 3.11 / FastAPI — modular monolith | Single app, 10 internal modules. No microservices for MVP. ECS Fargate. |
| Audio transcription | Whisper v3 (self-hosted on AWS) | Best medical vocabulary accuracy. Self-hosted for cost control and HIPAA. |
| Note generation | GPT-4o / Claude 3.1 Sonnet / Gemini 3.1 Pro | Evaluated in Phase 2. Selected via provider abstraction layer. |
| Frame captioning | GPT-4o Vision / Claude Vision / Gemini 3.1 Pro | Evaluated in Phase 2. Descriptive mode enforced via system prompt. |
| Screen OCR | AWS Textract | Structured extraction of lab values and imaging metadata. |
| PHI detection (server) | AWS Comprehend Medical | Server-side audit of transcripts post-transcription. |
| Database | AWS RDS PostgreSQL 15 (encrypted) | Session metadata, notes, pilot metrics. ca-central-1. |
| Audit log | AWS DynamoDB (immutable writes) | Append-only. 7-year retention. No updates or deletes. |
| Object storage | AWS S3 (encrypted, ca-central-1) | Audio < 1h TTL. Frames 24h TTL. Eval frames in separate bucket. |
| Runtime config | AWS AppConfig | Provider switching, feature flags, pipeline tuning. No redeploy required. |
| Authentication | AWS Cognito + JWT (RS256) | Role-based: Clinician, Eval Team, Compliance Officer, Admin. |
| Infrastructure | AWS CDK (TypeScript) | All infrastructure version-controlled. ca-central-1 (Montreal). |
| CI/CD | GitHub Actions + AWS ECR | Docker builds, automated tests, deploy on merge to main. |
| Local dev | Docker Compose + LocalStack | Full stack locally. No AWS account needed for backend dev. |
| Web portal | Next.js 14 / TypeScript / Tailwind CSS | Admin and compliance portal. Deployed on AWS Amplify. |

# 6. Hardware

| Item | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| Capture — primary | Ray-Ban Meta Smart Glasses Gen 2 | Same | ~$350 CAD each. 4h battery. 1 per pilot physician. |
| Capture — backup | Insta360 GO 3 body camera | Same | ~$400 CAD. 2 units. Also used for dev testing. |
| Physician iPhone | iPhone 13 (A15 Bionic), iOS 16 | iPhone 15 Pro (A17 Pro) | A15 minimum for on-device ML. Physicians may use their own. |
| Physician iPad (optional) | iPad mini 6 (A15), iPadOS 16 | iPad Pro M2+ | For note review at desk. Full feature parity with iPhone. |
| Dev machine (backend) | 16GB RAM, SSD, any OS | Apple M3 Pro 32GB | M-series Mac handles Whisper locally without GPU. |
| Dev machine (iOS) | Mac, Xcode 15+, iPhone 13 | Mac M3 Pro, iPhone 15 Pro | Physical device required — Simulator cannot test capture or ML. |
| Clinic WiFi | 5GHz, ≥ 10 Mbps upload | Dedicated SSID | Reliable signal in exam rooms — not just hallways. |
| AWS GPU (Whisper) | g4dn.xlarge (T4, 16GB) | g5.xlarge (A10G, 24GB) | ~$0.53/hr. Non-concurrent pilot sessions — sufficient. |

# 7. Build Phases

| Phase | Milestone | Key Deliverables | Done When |
| --- | --- | --- | --- |
| 0 | Config + provider infrastructure | AppConfig client, provider registry, abstract AI interfaces, stub implementations for all providers | Registry returns correct stub. Config change picked up without restart. |
| 1 | Backend foundation | FastAPI app, PostgreSQL, session state machine (10 states), consent hard block, pause/resume, DynamoDB audit log, Docker Compose + LocalStack | Full stack starts locally. Session lifecycle with audit log working. |
| 2 | Transcription pipeline | Whisper + AssemblyAI providers, trigger classifier, PHI audit via Comprehend Medical | Both transcription providers return identical schema. AppConfig routing works. |
| 3 | Stage 1 note generation | GPT-4o + Claude + Gemini note providers, 5 specialty templates, citation anchors, note versioning, WebSocket delivery | All 3 providers return identical note schema. Stage 1 in < 30s. |
| 4 | Vision pipeline (Stage 2) | GPT-4o Vision + Claude + Gemini vision providers, frame extraction, ENRICHES/REPEATS/CONFLICTS classification | All 3 providers work. Full session produces merged note with conflicts flagged. |
| 5 | Screen capture pipeline | AWS Textract OCR, screen type classification, PHI redaction on extracted text, note injection | Lab frames return structured values. Imaging metadata only. EMR skipped. |
| 6 | Audit, cleanup, export | Purge pipeline, DOCX export, pilot_metrics table, passive data collection for all 8 metrics | Full lifecycle audit trail. All 8 metrics logged per session. |
| 7 | iOS app | Voice enrollment onboarding, AVFoundation capture, MediaPipe masking, BLE pairing, note review UI, DOCX export | Full end-to-end session on device. Consent → record → export → purge. |
| 8 | Infrastructure as code | AWS CDK: full production stack in ca-central-1. AppConfig, Cognito, ECS, RDS, DynamoDB, S3, KMS, CloudWatch. | cdk deploy provisions everything. AppConfig change live in < 30s. |
| 9 | Web portal | Next.js portal: user management, audit log, masking report, config viewer, pilot metrics, session completeness, eval interface | Compliance officer can log in and verify PHI masking for all sessions. |

# 8. Success Criteria — MVP Complete

The MVP is complete when a full session can be run end-to-end and all of the following are true:

| Metric | Target | Priority |
| --- | --- | --- |
| Template section completeness | ≥ 90% of required sections populated | Primary |
| PHI masking pass rate | 100% — no unmasked frame ever uploaded | Primary |
| Citation traceability | ≥ 95% of note claims have valid source_id | Primary |
| Stage 1 latency | < 30 seconds from record stop to draft delivery | Primary |
| Stage 2 latency | < 5 minutes from Stage 1 approval to full note | Primary |
| Consent enforcement | Hard block — no session starts without confirmed consent | Primary |
| CONFLICTS resolution | 100% — no note approved with unresolved CONFLICTS | Primary |
| Audit log completeness | 100% of sessions have complete lifecycle trail | Primary |
| Raw data purge | Confirmed in audit log for every exported session | Primary |
| Provider switching | < 30 seconds via AppConfig — no redeploy | Primary |
| Provider traceability | Every note and citation records provider_used | Primary |
| Pilot metrics logging | All 8 behaviour metrics logged for 100% of sessions | Primary |
| Voice enrollment | Raw audio deleted immediately — verified in audit log | Primary |
| Voice biometric data | Embedding never transmitted to backend | Primary |
| Speaker separation (enrolled) | ≥ 90% of physician segments correctly tagged | Primary |
| Documentation time | < 8 minutes per session (target — secondary) | Secondary |
| Clinician NPS | ≥ 8 / 10 (target — secondary) | Secondary |

# 9. Key Decisions Already Made

| Decision | Status | Owner |
| --- | --- | --- |
| Cloud API with BAA — AWS ca-central-1 (Montreal) | Confirmed | CTO |
| On-device PHI masking before any transmission | Confirmed | CTO |
| iOS native (Swift) — universal iPhone + iPad app | Confirmed | CTO |
| Ray-Ban Meta Smart Glasses Gen 2 as primary capture device | Confirmed | CTO / CPO |
| Modular monolith (not microservices) for MVP backend | Confirmed | CTO |
| Provider abstraction layer — runtime model switching via AppConfig | Confirmed | CTO |
| Whisper v3 for transcription | Confirmed | CTO |
| GPT-4o / Claude 3.1 Sonnet / Gemini 3.1 Pro — evaluate in Phase 2 | Phase 2 evaluation | CTO |
| Anchor-and-enrich pipeline — audio is spine, video is enrichment | Confirmed | CTO |
| ENRICHES / REPEATS / CONFLICTS conflict taxonomy | Confirmed | CTO |
| No speaker diarization — single interaction capture | Confirmed | CTO |
| Voice enrollment on-device only — embedding never uploaded | Confirmed | CTO |
| Face enrollment deferred to v1 | Confirmed | CTO |
| No LLM fine-tuning for MVP — pre-trained models + passive data collection | Confirmed | CTO / CPO |
| GPT-4o BAA via Azure OpenAI (preferred) or direct pending confirmation | Phase 1 — legal | CTO / Legal |
| Masked frame retention policy and deletion schedule | Phase 1 — TBD | Legal / Compliance |
| Meta View SDK licensing for healthcare use | Open — evaluate before Phase 4 | CTO |

Aurion Clinical AI  ·  MVP Summary  ·  March 2026  ·  Confidential