## Slide 1
AURION CLINICAL AI · TEAM UPDATE
MVP Status: What's Built, What's Left
CREOQ / CLLC Pilot · 3–5 Clinicians · May 2026
Faïçal Sawadogo · Co-Founder & CTO

## Slide 2
AURION · CLINICAL AI
MVP DEFINITION
What We Set Out to Build
A physician puts on smart glasses, presses record, and delivers care as normal. Aurion captures everything — what is said, what is seen, and what appears on screen — and generates a structured, citation-anchored SOAP clinical note.
The physician reviews the draft between patients, resolves any conflicts between what was said and what was observed, approves the note, and exports it to their EMR. Raw recordings are deleted immediately. Nothing diagnostic is ever generated — only what was directly observed and heard.
⚠ Strict Descriptive Mode — Aurion reports what was observed. Never interprets, never diagnoses, never suggests treatment. This is a product, legal, and regulatory boundary — every AI call enforces it.

## Slide 3
AURION · CLINICAL AI
THE 22 IN-SCOPE FEATURES
MVP Scope at a Glance
CAPTURE & PIPELINE
Continuous A/V + screen capture
Audio transcription (Whisper)
Trigger classifier
PHI masking pipeline
Voice enrollment
Raw data purge
NOTE GENERATION
Stage 1 — audio draft (<30s)
Stage 2 — visual enrichment
5 specialty templates
Citation anchors
ENRICHES/REPEATS/CONFLICTS
Note versioning
CLINICAL UX
Patient consent hard block
Pause / resume sessions
Conflict resolution UI
Review & approval flow
DOCX / text export
Universal iPhone + iPad
PLATFORM & OPS
Provider switching (AppConfig)
Immutable audit trail
Pilot metrics (8 measures)
Web admin portal
Plus: Phase 0 provider infra · Phase 1 backend foundation · Phase 8 infrastructure-as-code

## Slide 4
AURION · CLINICAL AI
STATUS SNAPSHOT
Where We Are Today
DONE
16 / 20
In-scope features fully implemented in the current codebase. Stage 1, Stage 2, citations, conflicts, consent gate, audit log, web portal — all live.
PARTIAL
4 / 20
Voice enrollment, on-device PHI masking, raw data purge, and iPad-specific layout are scaffolded but need final integration / production wiring.
PHASES
9 / 10
Phases 0–7 and 9 shipped. Phase 8 (Terraform IaC) is written but not yet applied to production AWS — blocked on BAA legal sign-off.
The recordable demo is end-to-end: consent → record → live transcript → Stage 1 draft → imaging review filled → Approve & Sign → audit + export.

## Slide 5
AURION · CLINICAL AI
WHAT'S DONE · 1 / 3
Capture & Pipeline
✓ DONE
● Continuous A/V + screen capture
Single-tap launches audio + camera + frame pipeline. AVFoundation 3-stream capture on iPhone.
● Audio transcription (Whisper)
Self-hosted Whisper v3 + canned demo mode. Timestamped segments with trigger metadata.
● Trigger classifier
Keyword + suppression-list detector identifies physical exam, imaging review, wound assessment moments. Unit-tested.
● Stage 1 — Audio-first draft
< 30 s end-to-end: transcript → openai/anthropic/gemini → structured note with citation anchors.
● Stage 2 — Visual enrichment
Frame extraction at trigger timestamps → vision provider captioning → ENRICHES/REPEATS/CONFLICTS merge.

## Slide 6
AURION · CLINICAL AI
WHAT'S DONE · 2 / 3
Note Generation & Review
✓ DONE
● 5 specialty templates
Orthopedic, plastic, musculoskeletal, emergency medicine, general — all with citation-anchored claims.
● Conflict resolution UI
CONFLICTS flagged amber. Mandatory resolution before Approve & Sign — cannot be bypassed.
● Note versioning
Every edit creates an immutable version. Stage 1 = v1, approved = vFinal. Full history retained.
● Clinician review & approval
Section-by-section review, tap-to-source citation viewer, two-tap approval, completeness ring.
● Export — DOCX & plain text
On-device DOCX generation, no server round-trip. Plain text fallback. Triggers cleanup pipeline.

## Slide 7
AURION · CLINICAL AI
WHAT'S DONE · 3 / 3
Platform & Operations
✓ DONE
● Patient consent — hard block
Record button disabled until consent_confirmed in audit log. Timestamped, immutable.
● Session state machine
10 states · pause/resume · every transition writes an audit entry · recovery flow on crash.
● Provider switching (AppConfig)
Whisper / OpenAI / Anthropic / Gemini swappable via .env or AppConfig — no redeploy, per-session override.
● Immutable audit trail
DynamoDB append-only · 7-year retention · every lifecycle event logged with no PHI.
● Pilot metrics + web portal
8 behaviour metrics emitted per session. Next.js admin portal: sessions inbox, audit viewer, profile.

## Slide 8
AURION · CLINICAL AI
WHAT REMAINS · 1 / 2
In-Scope Gaps to Close
⏳ REMAINING
● Voice enrollment → speaker separation wiring
Onboarding flow + Keychain-stored embedding exist. Not yet wired to physician/other segment tagging in the transcript pipeline.
● On-device PHI masking — final audit gate
MediaPipe face detection + Apple Vision OCR code present. Masking-status-before-upload audit assertion needs final integration.
● Raw data purge — production wiring
Cleanup module + S3 lifecycle policy written. Live S3 TTL pending production AWS deployment (Phase 8).
● iPad-specific split-view note review
Universal SwiftUI codebase compiles for iPad but the planned two-column layout for note review isn't built yet.
● Phase 8 — production AWS deploy
All Terraform written; needs BAA sign-off before `terraform apply` against ca-central-1.

## Slide 9
AURION · CLINICAL AI
WHAT REMAINS · 2 / 2
Deferred — Out of Scope for MVP
⏳ REMAINING
● Post-Op / Procedural Mode
Different capture model (milestone-triggered, OR sterile zone). Planned v1 post-pilot.
● EMR / FHIR direct integration
DOCX copy-paste sufficient for pilot. Planned v1 — triggered by first hospital contract.
● French language support
Whisper supports FR but specialty templates need physician validation. Planned v2.
● Android app
iOS-only for pilot — AVFoundation, Core ML, BLE require dedicated Android scope. Planned v1.
● Real-time diagnostic AI · LLM fine-tuning · Speaker diarization
Permanently out of MVP scope. Diagnostic = regulatory review required. Fine-tuning waits for pilot data.

## Slide 10
AURION · CLINICAL AI
PHASES 0 → 9
Build Phase Status
0
Config + provider infrastructure
DONE
1
Backend foundation (FastAPI, sessions, audit)
DONE
2
Transcription pipeline (Whisper)
DONE
3
Stage 1 — note generation (3 providers, 5 templates)
DONE
4
Vision pipeline (Stage 2) — ENRICHES/REPEATS/CONFLICTS
DONE
5
Screen capture pipeline (Textract OCR)
DONE
6
Audit, cleanup, export (DOCX, pilot metrics)
DONE
7
iOS app (capture, masking, review, export)
DONE
8
Infrastructure-as-code (Terraform)
PARTIAL
9
Web admin & compliance portal
DONE

## Slide 11
AURION · CLINICAL AI
PRE-PILOT BLOCKERS
Open Decisions
● GPT-4o BAA — direct vs Azure OpenAI
Legal review of business associate agreements. Required before any production note generation call. Owner: CTO + Legal.
● Masked-frame retention policy & deletion schedule
Compliance must approve the retention window and deletion cadence for eval-bucket frames. Owner: Legal / Compliance.
● Meta View SDK licensing for healthcare use
Confirm Ray-Ban Meta Smart Glasses SDK terms permit clinical capture. Required before Phase 4 vision wiring on glasses. Owner: CTO.

## Slide 12
AURION · CLINICAL AI
MAY → PILOT KICKOFF
Next Steps
● Close the 4 partial features
Wire voice enrollment to speaker separation · finalize on-device PHI masking audit gate · provision production S3 TTL · build iPad split-view note review.
● Deploy production AWS (Phase 8)
Apply Terraform stack to ca-central-1 once BAA paperwork is signed. AppConfig live within 30 s.
● Close open legal items
GPT-4o BAA, frame retention schedule, Meta View SDK licensing.
● Pilot dry-run with Dr. Perry + Dr. Marie
End-to-end session on real hardware. Validate the 12 primary success criteria before live patient encounters.
● Record the marketing demo video
On-device capture by physician (Dr. Antoine Tremblay account ready). Compose final 132 s video with narration.

## Slide 13
From documentation to clinical understanding.
Questions?
AURION CLINICAL AI · TEAM UPDATE · MAY 2026 · CONFIDENTIAL