## Slide 1
AURION CLINICAL AI · TEAM UPDATE
Where We Are on the Road to Pilot
Plan · Done · Remaining
Faïçal Sawadogo · Co-Founder & CTO · May 2026

## Slide 2
AURION · CLINICAL AI
THE BIG PICTURE
What We Are Building
A doctor puts on smart glasses, presses one button, and sees their patient as normal. Aurion listens, watches, and reads the screens in the room — then writes a clean clinical note for them.
Between patients, the doctor reviews the draft, fixes anything that needs fixing, signs it, and sends it to their records system. The raw recording is deleted right after.
Our promise to clinicians: Aurion writes down what happened. It does not give medical opinions, make diagnoses, or suggest treatments. The doctor stays in charge of every clinical decision.

## Slide 3
AURION · CLINICAL AI
THE ENCOUNTER
How It Works — Doctor's View
1
Get patient consent
Doctor confirms consent on the phone — the record button stays off until they do.
2
Press record
One tap turns on listening, watching, and the screen reader at the same time.
3
See the patient
Doctor talks and examines normally. Aurion stays in the background — no prompts, no buzzes.
4
Press stop
A first draft of the note appears on the phone in under 30 seconds.
5
Review between patients
Doctor reads the draft, fixes anything, signs with a two-tap confirm.
6
Note arrives in records
Aurion sends the Word file to the doctor. Raw audio and video are deleted.

## Slide 4
AURION · CLINICAL AI
THE MVP PROMISE
What's in the Plan
Four areas we committed to building for the pilot.
LISTEN & WATCH
Records the conversation
Captures key moments on video
Reads info from screens
Hides faces & personal info
Knows the doctor's voice
Deletes raw files after use
WRITE THE NOTE
Quick draft in seconds
Refined draft within minutes
Note matches the specialty
Every line cites its source
Flags conflicts to review
Keeps a full edit history
DOCTOR'S EXPERIENCE
Patient consent comes first
Pause & resume anytime
Side-by-side conflict view
Easy review & sign-off
Export to Word
Works on iPhone and iPad
BEHIND THE SCENES
Swap AI models without redeploying
Tamper-proof activity log
Anonymous usage measurements
Admin dashboard for compliance

## Slide 5
AURION · CLINICAL AI
AT A GLANCE
Where We Are Today
DONE
Most
The doctor can complete an end-to-end visit on the phone today — consent, record, draft, refine, sign, and export. The admin dashboard is live too.
POLISHING
A few
Voice ID, the privacy filter, the iPad-specific layout, and final cleanup of saved files need finishing touches before the first pilot visit.
TO LAUNCH
Soon
The cloud setup is fully prepared. Final step is signing the healthcare data agreements, then flipping the switch to live production.
Today a doctor can sit down with a patient, finish the visit, and walk out with a signed clinical note.

## Slide 6
AURION · CLINICAL AI
WHAT'S DONE · 1 / 3
Listening, Watching, Privacy
✓ DONE
● Records what's said
Everything spoken during the visit is turned into text, with timestamps so we know when each thing happened.
● Captures key moments on video
Aurion knows when the doctor is doing a physical exam, reviewing an X-ray, or looking at a wound, and saves a short visual record of those moments.
● Reads what's on screens in the room
Lab results and imaging metadata get pulled in automatically — the doctor doesn't have to type them.
● Spots disagreements between what was said and what was seen
If the audio says one thing and the video shows another, both are surfaced and the doctor decides.
● Privacy filter on every video frame
Faces and any personal info on screens are hidden before anything leaves the phone.

## Slide 7
AURION · CLINICAL AI
WHAT'S DONE · 2 / 3
The Note Itself
✓ DONE
● First draft in seconds, refined within minutes
Doctor sees a quick draft within 30 seconds of pressing stop. A polished version follows automatically.
● Note matches the specialty
Five built-in styles: orthopedic, plastic, musculoskeletal, emergency, general. The right sections appear automatically.
● Every line cites where it came from
Tap a line in the note to see the exact spot in the conversation or the exact image it came from. No fabrications.
● Easy review screen
Sections, completeness ring, conflicts highlighted in amber, two-tap signing — designed to take seconds between patients.
● Full edit history kept
Every change is saved. We can always show what the original draft said vs the final signed note.

## Slide 8
AURION · CLINICAL AI
WHAT'S DONE · 3 / 3
Trust & Operations
✓ DONE
● Patient consent is required to record
The record button stays off until the doctor confirms consent. No exceptions, no overrides.
● Pause and resume any time
Doctor can stop mid-visit if needed, then pick up exactly where they left off.
● Word document export
The signed note is exported as a Word file the doctor can drop into their existing records system.
● Tamper-proof activity log
Every consent, recording, edit, and export is logged. Kept for seven years. Nobody can change history.
● Admin dashboard for compliance team
Compliance officers have their own portal to verify privacy, review activity, and check that everything ran correctly.

## Slide 9
AURION · CLINICAL AI
WHAT REMAINS · 1 / 2
To Finish Before Pilot
⏳ REMAINING
● Voice ID — knowing who's the doctor
The doctor records a few sentences once, so Aurion can tell their voice apart from the patient's. The recording flow is built; the link to the note pipeline still needs to be wired.
● Privacy filter — final check before upload
The filter works. The final step is making sure no video leaves the phone without the filter having confirmed its work.
● Automatic cleanup of saved files
Old recordings get deleted on a schedule. Built and tested; we turn this on when we go live.
● iPad-specific layout for note review
The app works on iPad, but we want a more spacious side-by-side layout designed for the bigger screen.
● Production cloud deployment
The cloud setup is fully prepared. Final step is healthcare data agreements (next slide), then we go live.

## Slide 10
AURION · CLINICAL AI
WHAT REMAINS · 2 / 2
What We Chose Not to Build (For Now)
⏳ REMAINING
● Operating-room mode
Different capture style (timed checkpoints, sterile environment). Planned for next version after pilot.
● Direct connection to hospital records systems
For pilot, doctors copy-paste from a Word file. Direct integration comes when we sign our first hospital.
● French language support
Speech recognition works in French, but the specialty templates need to be validated by French-speaking doctors first.
● Android version
iPhone and iPad only for pilot. Android is a separate project after the iOS version proves itself.
● Anything that gives a medical opinion
Aurion will never diagnose, suggest treatments, or interpret findings. That is a permanent line, not a future feature.

## Slide 11
AURION · CLINICAL AI
DECISIONS TO CLOSE
What's Waiting on Sign-Off
● Healthcare data agreement with our AI partner
Standard paperwork that lets us use the AI provider for protected health data. Required before any live patient visit.
● How long we keep saved video frames
Compliance team needs to confirm the retention window and how often we delete. This becomes part of our privacy promise.
● Smart glasses licensing for clinical use
Confirm the glasses manufacturer's terms allow use in a healthcare setting. Required before we start using the glasses in real visits.

## Slide 12
AURION · CLINICAL AI
THE PLAN
From Here to First Patient Visit
● Finish the polishing list
Voice ID wiring, privacy filter final pass, automatic cleanup, and the iPad layout.
● Go live in the cloud
Once the data agreements are signed, we flip the cloud setup on. Live within a day.
● Close the three open decisions
Data agreement · retention policy · glasses licensing.
● Dry run with Dr. Perry & Dr. Marie
End-to-end practice visit on real devices. Confirm the experience feels good before live patients.
● Record the marketing video
The clean demo account is ready. We capture, edit, and ship the video this week.

## Slide 13
From documentation to clinical understanding.
Questions?
AURION CLINICAL AI · TEAM UPDATE · MAY 2026 · CONFIDENTIAL